# Moving from a paper or Excel booking register to booking software

A two-week checklist from venura.org. It works for any booking software, not just ours. Tick each box; write dates in the margin.

## Before you start (day 1-2)

☐  Decide who owns the register from now on. One name.

☐  Count how many future bookings exist. Only these move over; history stays in the old file.

☐  List every hall, lawn and room and every shift you sell (morning, evening, full day, multi-day).

☐  Write down your real rate card: hall rent by season, plate rates by menu, extras, and the GST rate you charge on each.

☐  Copy the old register to a read-only folder and note its date. Never edit it again.

## Clean the data (day 3-5)

☐  Sort future bookings by date and hall. Look for two entries on the same shift. Resolve each with the family before importing.

☐  Put every phone number in one format (10 digits, no spaces).

☐  Write the guest count as a number. "approx 400" becomes 400 with a note.

☐  Add an ID to every booking that has none (B-001 style).

☐  Sum the advances per booking from the receipt book and enter them as separate payments with dates and mode.

☐  Mark each booking as Enquiry, Tentative hold, Confirmed or Cancelled. Tentative holds older than 2 weeks: call and decide.

## Set up and import (day 6-9)

☐  Enter halls, shifts, packages and tax rates in the new tool.

☐  Import or type the future bookings. Check 10 at random against the paper record.

☐  Enter advances as payments, not as notes.

☐  Print or open the calendar for the next 3 months and compare with the paper diary, hall by hall.

☐  Run one test booking end to end: enquiry, hold, quote, advance, invoice. Then delete it.

## Run both, briefly (day 10-14)

☐  Take every new enquiry in the new system only. Do not double-write.

☐  Once a day, one person compares tomorrow's and next week's events with the old diary.

☐  Record every mismatch and its cause in a list.

☐  Show each staff member how to check availability before promising a date.

☐  Agree what the phone answer is when someone asks "is 12 December free?": look at the calendar, not memory.

## Switch off the old way (day 15)

☐  Stop writing in the paper register. Draw a line under the last entry and date it.

☐  Keep the old register and receipt books. GST law asks for records for 72 months after the due date of the annual return for that year (Section 36 CGST Act); ask your CA whether your income-tax position needs longer.

☐  Tell the accountant what changes: invoice numbering, advance receipts, the export they will receive.

☐  Book a 30-day review: clashes found, enquiries answered late, advances not matched.

## Warning signs you moved too early

☐  Staff still ask you for the diary.

☐  The old file is still being edited.

☐  A booking exists in one place and not the other.

☐  Nobody can say who confirms a tentative hold.